FOREP System Overview & FE/BE Action Plan

AI Workforce Intelligence Platform - frontend/backend status, API changes, and fixes needed

| Field | Value |
| --- | --- |
| Prepared for | FOREP project |
| Prepared on | 2026-06-21 11:10 |
| Frontend commit reviewed | 78fea7d |
| Frontend stack | React 19, Vite 8, Tailwind CSS 4, React Router 7, anime.js |
| Backend base URL | https://forep-ai-workforceintelligenceplatform.onrender.com |
| Primary backend source | Swagger + FRONTEND_BACKEND_CHANGELOG.md |

# 1. Executive Summary

Current status: FOREP FE is now mostly API-driven for auth, dashboards, role scopes, integrations, notifications, analytics, AI insights, tasks, teams, employees, leave, attendance and organizations. The latest backend changelog introduced analytics dashboard, summary/burnout endpoints, integration sync policy updates, AI runtime fields, project-scoped AI insights, admin notifications and task.externalDeleted support.

FE changes from the latest backend update have been implemented and pushed: analytics dashboard UI, summary/burnout checker, integration sync controls by role, AI project insight scope, structured fullAnalysis parsing, admin notification endpoint, and task externalDeleted badge.

Local verification passed: npm.cmd run lint, npm.cmd run build, and route smoke tests for /, /login, /dashboard, /analytics, /ai-insights, /integrations, /notifications, /tasks.

Remaining work is mainly product hardening: cleaner role dashboards, stronger form validation against Swagger DTOs, full integration/Jira/GitHub testing with real credentials, and backend fixes for endpoints that still return server-side errors.

# 2. System Overview

| Layer | Current Design | Primary Responsibility |
| --- | --- | --- |
| Frontend | React + Vite product frontend | Role-based SaaS UI, protected routes, API service layer, dark mode, notification UI, landing page, forms and CRUD screens. |
| Backend | Spring Boot 3 / Java 21 / PostgreSQL / JWT | Authentication, RBAC, organization/team/employee/task domain, integrations, analytics, notifications and dashboards. |
| AI Service / Runtime | Backend AI runtime currently configured for Gemini according to changelog | Generate insights, summarize risks, parse structured AI output, support RAG context. |
| Integrations | GitHub, Jira, Internal provider enum | Sync external issues/activity into operational records and tasks; store sync logs and counters. |
| Deployment | FE on Vercel, BE on Render | SPA routing requires Vercel rewrite; backend may cold-start and must return clear API errors. |

# 3. Role-Based Product Scope

| Role | Dashboard & Main Navigation | Allowed Product Scope |
| --- | --- | --- |
| Admin | Dashboard, Organizations, Users, Teams, Sprints, Analytics, AI Insights, Integrations, Notifications, Settings. | Platform control: manage organizations, users, teams, sprints, integrations, analytics, AI, notifications and security settings. |
| Manager | Dashboard, Team Tasks, Employees, Team Analytics, AI Insights, Event Timeline, Attendance, Reports, Notifications, Settings. | Team operations: managed teams, tasks, workload, attendance, reports and insight review. Can trigger integration sync only for owned team/project scope. |
| HR / People Ops | Dashboard, Employees, Attendance, Leave Requests, Recruitment, People Analytics, AI Insights, Reports, Notifications, Settings. | People operations: employees, attendance, leave, recruitment/onboarding, people analytics and people risk signals. |
| Employee | Dashboard, My Tasks, Attendance, Leave Requests, Personal Analytics, Event Timeline, AI Insights, Notifications, Profile. | Personal workspace: own tasks, attendance, leave, profile, personal analytics and personal AI insights. No integration sync trigger. |

# 4. Latest Backend Changes Already Reflected in FE

| Backend Change | FE Status | Files Updated |
| --- | --- | --- |
| GET /api/v1/analytics/dashboard | Implemented in service and rendered in Analytics page with task totals, burnout risk, recent activity and AI insight summary. | analyticsService.js, AnalyticsPage.jsx |
| Analytics summary + burnout endpoints | Service methods added; Analytics page has scope selector for my/team/employee summary and burnout checks. | analyticsService.js, AnalyticsPage.jsx |
| Integration sync status RUNNING/SUCCESS/FAILED and counters | Sync logs table now displays errorMessage, totalFetched, totalCreated, totalUpdated and finishedAt. | integrationService.js, IntegrationsPage.jsx |
| POST /api/v1/integrations/sync | Admin-only Sync All button added. Employee sync trigger hidden. | integrationService.js, IntegrationsPage.jsx |
| AI runtime status apiKeyConfigured | AI Insights page displays provider/model and warning if API key is not configured. | AIInsightsPage.jsx |
| GET /api/v1/ai/insights/project/{projectId} | Project ID scope added to AI Insights page. | aiInsightService.js, AIInsightsPage.jsx |
| Structured fullAnalysis JSON | FE parses riskLevel, summary, reasons and recommendations instead of assuming old fields. | AIInsightsPage.jsx |
| GET /api/v1/notifications/admin/all | Admin notification page uses admin endpoint; other roles use personal notifications. | notificationService.js, NotificationPage.jsx |
| Task externalDeleted | Task list supports External deleted badge. | TaskPage.jsx |

# 5. FE Fixes Still Recommended

| Priority | Area | Issue | Recommended Fix |
| --- | --- | --- | --- |
| High | Forms / DTOs | Some create/update forms still expose raw UUID inputs and can feel technical. | Replace raw UUID inputs with searchable selectors loaded from API. Keep UUID fields only in developer/admin advanced mode. |
| High | Role UX | Manager/HR/Employee dashboards may show empty states when backend has no matching scoped data or context. | Load account context from /auth/me and profile endpoints consistently. Display role-specific empty states and hide actions not allowed by backend. |
| High | Errors | Some backend errors are technically correct but too raw for normal users. | Keep technical details collapsible. Main message should be human: permission denied, missing context, backend validation failed, dependency conflict, or endpoint unavailable. |
| Medium | Analytics | Analytics dashboard now renders the new endpoint, but workloadByEmployee could be more useful. | Add workload table/bar visual for workloadByEmployee; add filters for risk/team/employee. |
| Medium | AI Insights | Project-scoped insight needs project selector rather than pasted UUID. | Add Project dropdown once project API returns list/search cleanly. |
| Medium | Integrations | GitHub/Jira sync testing requires real credentials/tokens and configured integration records. | Add setup checklist UI and validation messages for provider, credentials, team/project ownership and sync log result. |
| Medium | Internationalization | User requested English/Vietnamese toggle earlier. | Centralize UI strings in i18n resource files. Do not hardcode mixed language in component JSX. |
| Low | Bundle | Build warns chunk is over 500KB. | Lazy-load landing/app heavy pages or route chunks after core functionality stabilizes. |

# 6. BE Fixes / Backend Notes

Important: These backend items are based on observed UI/API behavior and the new changelog. They should be verified directly in Swagger/Postman after the latest redeploy.

| Priority | Backend Area | Observed / Expected Problem | Recommended Backend Fix |
| --- | --- | --- | --- |
| High | Tasks API | GET /api/v1/tasks returned server error: Hibernate ByteBuddy proxy type definition error. | Return DTOs only and avoid exposing lazy JPA entities/proxies. Add @JsonIgnore or DTO mapping for nested relations. |
| High | Integrations / Projects | GET /api/v1/integrations and GET /api/v1/projects previously returned method GET not supported. | If list pages exist in FE, expose supported GET list endpoints or update Swagger/FE to only use supported team/project-scoped endpoints. |
| High | Organization delete | Deleting organization failed due FK constraint team_organization_id_fkey. | Return 409 Conflict with business message or implement cascade/soft delete policy. FE should not show this as generic 500. |
| High | RBAC consistency | Manager/Employee often fail when calling scoped endpoints if backend account context is incomplete. | Ensure /auth/me or profile response includes userId, employeeId, role, organizationId, teamId/managedTeams where applicable. |
| Medium | Integration Sync | Sync policy is role-sensitive and external credential-sensitive. | Return clear validation errors for missing token, bad Jira/GitHub credentials, no team/project ownership, or sync already running. |
| Medium | AI Runtime | If apiKeyConfigured=false, generate endpoints may fail. | Return deterministic 400/503 with message, provider/model, and whether API key/RAG config is missing. |
| Medium | Response shape | FE supports ApiResponse wrapper, arrays, data/result/payload/content/items. | Keep ApiResponse consistent: success, message, data. Avoid returning raw exceptions as data. |
| Low | Pagination | Large list pages need stable pagination response. | Standardize page shape: content, totalElements, totalPages, number, size. |

# 7. API Coverage Snapshot

| Domain | FE Coverage | Next Check |
| --- | --- | --- |
| Auth | Login/register/logout/me token flow exists; protected routes use JWT. | Verify backend login errors return credential-specific messages and role/account context. |
| Organizations | Admin CRUD UI exists and calls API. | Handle FK delete conflicts with friendly 409 copy. |
| Teams | Team list/create/update/delete/assign member UI exists. | Replace UUID inputs with selectors and respect manager/admin/HR permissions. |
| Employees | Directory/profile update UI exists. | Ensure employee role does not see global directory. |
| Tasks | Task table/forms/status/delete use real service and safe field mapping. | Backend task list serialization issue must be fixed. |
| Attendance | Role-based history/overview/check-in/out service layer exists. | Test with accounts that have employeeId/teamId/organizationId. |
| Leave | Create/approve/reject wired by role. | Confirm HR/Manager permission matrix and request body names. |
| Notifications | Personal and admin all endpoints covered. | Verify owner guard messages for mark/delete errors. |
| Analytics/Burnout | Dashboard, workload history, summary and burnout endpoints covered. | Add richer workloadByEmployee UI and team/employee selectors. |
| AI Insights/Suggestions | Runtime status, insights, project scope, generate and adopt suggestion service covered. | Test generate/adopt with real Gemini config and employee/project IDs. |
| Integrations | Provider config, OAuth links, sync, sync logs and sync-all covered. | Real GitHub/Jira credentials required to validate task/commit sync end-to-end. |

# 8. Test Plan After Next Deploy

Login with Admin, Manager, HR and Employee accounts. Confirm role is derived from the backend account, not manually switched for normal users.

Admin: open Dashboard, Organizations, Teams, Sprints, Analytics, AI Insights, Integrations and Notifications. Validate data loads or clean empty/error states.

Manager: verify managed team tasks, managed team attendance, managed leaves, analytics summary/team burnout and integration sync visibility.

HR: verify employee directory, attendance overview, leave review, recruitment placeholder, people analytics and notifications.

Employee: verify My Tasks, My Attendance, My Leave Requests, My AI Insights, Notifications and Profile only.

Integration: configure GitHub/Jira provider with real credentials, run sync, inspect sync logs for RUNNING/SUCCESS/FAILED and fetched/created/updated counters.

AI: check runtime status, generate employee insight with valid employeeId, inspect fullAnalysis reasons/recommendations, test project insight endpoint.

Regression: run npm.cmd run lint, npm.cmd run build, reload deployed Vercel protected routes, and verify SPA rewrite works.

# 9. Recommended Next Sprint Order

| Order | Work Item | Owner | Definition of Done |
| --- | --- | --- | --- |
| 1 | Fix backend task serialization and unsupported GET list endpoints. | Backend | Task and project/integration list pages load without 500 errors. |
| 2 | Finalize account context contract. | Backend + FE | /auth/me or profile returns role, employeeId, organizationId, team/team ownership. |
| 3 | Replace raw UUID form fields with API selectors. | Frontend | Team/task/employee/org/project forms are usable by normal users. |
| 4 | Run role-by-role QA with real accounts. | FE + QA | Each role sees only its expected sidebar, actions and API scope. |
| 5 | Run GitHub/Jira sync test with credentials. | Backend + FE | External issues/commits sync, local tasks update, sync logs show counters. |
| 6 | Run AI generate/adopt suggestion test. | Backend + FE | AI runtime status valid, insight generated, fullAnalysis parsed, suggestion adoption persists. |

# 10. Notes for Product Readiness

Avoid showing raw endpoint paths in user-facing dashboards except in admin/developer diagnostics.

Use backend messages, but translate them into human-readable UI copy; keep raw technical details collapsible.

Never fake successful create/update/delete actions. If backend rejects a request, keep the form open and show the backend reason.

Keep role selection locked to backend account role in production. Admin-only test override can exist behind a clear developer/test flag.

For Vercel, keep SPA rewrite in vercel.json so direct reload on /login, /dashboard and other routes does not return 404.